MidwestMade4U

Automated Video Studio — Master Build Plan

Replacing AutoShorts.ai · Bible Story Garden · The Mind Files · April 2026

This document is your complete build roadmap — from today's app to a fully automated, multi-channel video engine that posts to YouTube, Instagram, and TikTok on a weekly schedule, for a fraction of what AutoShorts.ai charges. Each phase builds on the last.

What's Already Built

Your app today is a working foundation — more than most creators ever have:

✅ Script JSON paste → AI images → narration → assembled MP4 video

✅ 5 Microsoft neural voice options (Jenny, Michelle, Guy, Davis, Aria)

✅ Robust image retry logic — 11 attempts before giving up

✅ Mac sleep prevention (caffeinate built in)

✅ Clean minimal web UI — voice picker + JSON paste + video player

✅ 10 ready-to-use Bible Story Garden scripts

Open AI Code; - 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

Cost: Now vs. Target

| Service | AutoShorts.ai (Current) | Your App (Target) |
| --- | --- | --- |
| Image generation | $0 (included) | ~$6–10/mo (DALL-E 3) |
| Voice / narration | $0 (included) | ~$5–11/mo (ElevenLabs) |
| Video assembly | $0 (included) | $0 (FFmpeg, free) |
| Auto-posting | $0 (included) | $0 (YouTube API, free) |
| Platform total | $39/month | $11–21/month |
| You own the code? | No | Yes — forever |

Things You Didn't Know to Ask For

Research uncovered several features that separate viral videos from amateur ones — none of which AutoShorts markets loudly, but all of which are in your build plan:

Ken Burns Effect

Still images that slowly zoom or pan look like real video footage. Audiences subconsciously register static images as lower quality. Adding even a slow 5% zoom-in per scene dramatically increases perceived production value. This is achievable with FFmpeg — zero extra cost.

Word-Level Animated Captions

85% of Shorts viewers watch with no sound. Word-by-word captions that highlight as they're spoken increase video completion rates by up to 40%. This uses OpenAI Whisper (free) to time-align each word to the audio.

Background Music

The #1 giveaway of an amateur automated video is silence under the narration. Quiet atmospheric music mixed low under the voiceover makes the video feel professionally produced. Free royalty-free sources: Chosic, YouTube Audio Library.

Vertical Format (9:16)

YouTube Shorts, Instagram Reels, and TikTok all require vertical video. Your current app makes landscape (16:9). The format switch needs to happen before you publish to any short-form platform.

Looping Structure

Viral Shorts are often structured so the end connects back to the beginning, encouraging re-watches. Each replay counts as engagement in the algorithm. This is a scriptwriting technique, not a tech feature — built into the script prompts.

Hook in First 1.5 Seconds

64% of viewers decide whether to keep watching within 2.5 seconds. The image for Scene 1 and the first line of narration need to be designed as a hook. We'll bake this into the script generation prompts for each channel.

PHASE 1  Quality Match   [START HERE]

Make every video look as good as AutoShorts

▸ DALL-E 3 Image Generation: Replace Pollinations.ai with OpenAI's DALL-E 3. Images generate reliably every time, with significantly higher quality. Cost: ~$0.04/image. Requires: OpenAI API key.

▸ ElevenLabs Narration: Replace Microsoft Edge TTS with ElevenLabs. Voices sound like real human narrators — warm, emotional, natural pacing. Massive quality jump for both channels. Cost: ~$5–11/mo. Requires: ElevenLabs API key.

▸ Vertical 9:16 Format: Add a format toggle: Landscape (YouTube long-form) and Vertical (Shorts/Reels/TikTok). No extra cost — FFmpeg handles the conversion.

▸ Ken Burns Motion Effect: Each scene image slowly zooms in 5–8% over its duration. Adds cinematic movement with zero extra cost. FFmpeg-based.

▸ Word-Level Captions: Use OpenAI Whisper to generate word-level timestamps, then burn animated captions into the video. Words highlight as they're spoken. Requires: OpenAI API key (same as DALL-E).

▸ Background Music Mixer: Auto-select a looping background track from a curated free library, mix it at 15% volume under the narration. Bundle 10–15 royalty-free tracks with the app.

▸ Per-Channel Visual Style: Bible Story Garden: colorful 3D illustration style. The Mind Files: cinematic black & white photography. Each channel profile stores its own prompt style, voice, and format defaults.

▸ New App Color Scheme: Redesign the app UI with the warm kitchen palette: dark warm brown background, amber gold accents, cream text, black details. Premium feel.

PHASE 2  Multi-Channel   [AFTER PHASE 1]

Run Bible Story Garden and The Mind Files from one app

▸ Channel Profiles: Switch between channels in one click. Each channel remembers its voice, visual style, caption font, format, and default script tone.

▸ Mind Files Script Format: Psychology scripts need different pacing — shorter sentences, more tension, B&W image style. Separate prompt template built in.

▸ Thumbnail Generator: Auto-generate a YouTube thumbnail for each video using DALL-E 3. Bold text overlay, channel branding. One less manual step.

▸ Video Title & Description AI: After generating a video, auto-suggest a YouTube title, description, and 10 tags based on the script content.

▸ Batch Mode: Generate 3–5 videos in a queue overnight. Wake up to a folder of finished videos.

PHASE 3  Automation   [1–2 MONTHS OUT]

Weekly pipeline — approve scripts, app does the rest

▸ YouTube Auto-Upload: Upload finished videos directly to your YouTube channel via Google's free API. Set title, description, tags, thumbnail, and schedule — all from the app.

▸ Weekly Script Generation: Every Sunday the app generates 3–5 script ideas per channel based on your topic library. You open the app, approve or tweak, and hit go.

▸ Upload Scheduler: Set a posting schedule (Mon/Wed/Fri for BSG, Tue/Thu for Mind Files). App queues and uploads automatically.

▸ Topic Performance Feedback: After 2 weeks, pull view counts from YouTube API and flag which topics performed best. Inform next week's script ideas.

PHASE 4  Full Distribution   [LONG TERM]

Every platform, fully automated

▸ Instagram Reels Auto-Post: Post vertical videos to Instagram automatically via the official Graph API.

▸ TikTok Auto-Post: Post to TikTok via their Content Posting API (requires business account approval).

▸ Cross-Platform Dashboard: One screen shows all scheduled, pending, and published videos across all channels and platforms.

▸ Analytics Dashboard: Views, watch time, and subscriber growth for all channels in one place — no switching between apps.

▸ A/B Thumbnail Testing: Generate two thumbnail options per video, post both, auto-select winner after 48 hours.

Immediate Next Steps (To Start Phase 1)

You need two API keys to unlock Phase 1. Here's exactly where to get them:

OpenAI API Key  (for DALL-E 3 images + Whisper captions)

Go to: platform.openai.com

Sign in with your ChatGPT account (same login)

Click your name top-right → "API Keys" → "Create new secret key"

Add $10 of credit under Billing (this covers ~250 images)

Paste the key into the app — it saves it permanently

ElevenLabs API Key  (for narrator voices)

Go to: elevenlabs.io

Create a free account (free tier: 10,000 characters/month)

Start with free — upgrade to Starter ($5/mo) when you hit the limit

Go to Profile → API Key → copy it

Paste the key into the app — it saves it permanently

Once you have both keys, share them and Phase 1 gets built in a single session. Total time on your end: about 10 minutes of setup. After that, the app runs itself.